**THURS-10.30-3**

**Meeting Minutes**

**Semiweekly Scrum Meeting**

**Meeting No: 13**

|  |  |
| --- | --- |
| **Date:** | September 13th, 2020 |
| **Time:** | 11:30 |
| **Venue:** | MS Teams |
| **Attendees:** | Anh Nguyen |
|  | SangYeon Lee |
|  | Mitchell Gust |
|  | David Brown |
| **Apologies:** |  |
| **Copy To:** | Sachin Pathiyan Cherumanal |

**Agenda**

* Scrum Meeting

**Issues**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **No.** | **Issue** | **Discussion** | **Action** | **Member** |
| **1** | David had issues with setting up CircleCI. He seemed to need admin access to the Github repo | Assistance needed. | Anh will assist David in setting up CircleCI | Anh Nguyen  David Brown |
| **2** | Lee and Mitchell were having issues with running unit tests on the frontend. | The team agreed that the unit tests are necessary thus they both need to push it through | Mitchell and Lee will continue working on unit testing on the frontend | SangYeon Lee  Mitchell Gust |
| **3** | Mitchell raised unclear direction with design | Prioritisation given to functionality, however design direction was still required. | Design Session Booked for 16 September with Front End Team | SangYeon Lee  Mitchell Gust |